DRILLING / WELLWORK REPORT 24HRS TO 0500 HRS November 16, 2006

| RIG 453 | 181 | 363 |
| --- | --- | --- |
| CAMERON | 1656 | 1656 |
| HALLIBURTON | 3443 | 3443 |
| SCHLUMBERGER | 2385 | 2385 |
| ISDL | 181 | 647 |
| ISS | 169 | 2357 |

Well: HLA_A24

Rig/Contractor: 	Rig 453	Report Date: November 16, 2006

Supervisor:	Bennett, James

Davis, Brian

| AFE Number: | LO501G206 | Ave Angle: |  |
| --- | --- | --- | --- |
| Days to Complete: | 15.0 | AFE Cost/Days: | $6,713,761 |
| Daily Cost: | $163,066 |  |  |
| Total Cost: | $2,459,171 | Planned MD/TVD: |  |
| Casing Size: |  | Actual MD/TVD: |  |
| Mud Weight: |  | Tubing Size: |  |

| Objective: | HLA_A24 |
| --- | --- |
| Management Summary: | WOW. Conducted pre-tour tool box meetings and hazard hunts. Continue rig up on HLA. Work boat sheltering near the coast due to sea state. 4.5/5m swells. Service Far Scandia. Continue rig down on WKF. Rig down pipe deck and preapre for backloading. Remove drilling office support frame. Prepare backloading on HLA & WKF. |
| Current: | Rigging up mud system |
| Planned: | Continue to move and rig up on HLA |