DRILLING / WELLWORK REPORT 24HRS TO 0500 HRS November 25, 2006

| RIG 453 | 190 | 363 |
| --- | --- | --- |
| CAMERON | 1665 | 1665 |
| HALLIBURTON | 3452 | 3452 |
| SCHLUMBERGER | 2394 | 2394 |
| ISDL | 190 | 647 |
| ISS | 178 | 2357 |

Well: HLA_A24

Rig/Contractor: 	Rig 453	Report Date: November 25, 2006

Supervisor:	Campbell, Glenn R.

Brigham Bigby

Stead, Cory

| AFE Number: | LO501G206 | Ave Angle: |  |
| --- | --- | --- | --- |
| Days to Complete: | 24.0 | AFE Cost/Days: | $6,713,761 |
| Daily Cost: | $167,205 |  |  |
| Total Cost: | $4,127,082 | Planned MD/TVD: |  |
| Casing Size: |  | Actual MD/TVD: |  |
| Mud Weight: |  | Tubing Size: |  |

| Objective: | HLA_A24 |
| --- | --- |
| Management Summary: | PTSM & hazard hunts. Continue installing spoolwork, hoses, accessways, landings & handrails. Continue R/up rig floor & completed installing rig floor wing baskets. Locate rotary table, drawworks & drillers roof in position. Spot airlift tank in position. Assist electrician & mechanic. Arrange decks. Work boat & backload as required. Clear pipedeck & prepare panels ready for mud pump installation. WKF crew working final washdown of platform. CBA crew serviced Lady Kari-Ann & continued cleaning & servicing equipment. |
| Current: | Dress rig floor & prepare backloading. |
| Planned: | Continue rig up operations. Install mud pumps. |

DRILLING / WELLWORK REPORT 24HRS TO 0500 HRS November 26, 2006

| RIG 453 | 191 | 363 |
| --- | --- | --- |
| CAMERON | 1666 | 1666 |
| HALLIBURTON | 3453 | 3453 |
| SCHLUMBERGER | 2395 | 2395 |
| ISDL | 191 | 647 |
| ISS | 179 | 2357 |

Well: HLA_A24

Rig/Contractor: 	Rig 453	Report Date: November 26, 2006

Supervisor:	Campbell, Glenn R.

Brigham Bigby

Stead, Cory

| AFE Number: | LO501G206 | Ave Angle: |  |
| --- | --- | --- | --- |
| Days to Complete: | 25.0 | AFE Cost/Days: | $6,713,761 |
| Daily Cost: | $167,205 |  |  |
| Total Cost: | $4,294,287 | Planned MD/TVD: |  |
| Casing Size: |  | Actual MD/TVD: |  |
| Mud Weight: |  | Tubing Size: |  |

| Objective: | HLA_A24 |
| --- | --- |
| Management Summary: | PTSM & hazard hunts. Continue installing spoolwork & hoses. Continue to r/up rig floor. Assist electrician & mechanic. Arrange decks. Work boats & backload as required. Install drill line spool & A-frame on rig floor. Remove pipedeck panels & windwalls ready for mud pump installation. Rig mud pumps into position. Install mud pump HP discharge line & reinstate pump room gangway. WKF crew working final washdown of platform. CBA crew serviced Lady Kari-Ann & continued cleaning & servicing equipment. |
| Current: | Install HP discharge line & pump room gangway. |
| Planned: | Reinstate pipedeck. Dress rig floor. Install crown section & reeve same. |

DRILLING / WELLWORK REPORT 24HRS TO 0500 HRS November 27, 2006

| RIG 453 | 192 | 363 |
| --- | --- | --- |
| CAMERON | 1667 | 1667 |
| HALLIBURTON | 3454 | 3454 |
| SCHLUMBERGER | 2396 | 2396 |
| ISDL | 192 | 647 |
| ISS | 180 | 2357 |

Well: HLA_A24

Rig/Contractor: 	Rig 453	Report Date: November 27, 2006

Supervisor:	Campbell, Glenn R.

Brigham Bigby

Stead, Cory

| AFE Number: | LO501G206 | Ave Angle: |  |
| --- | --- | --- | --- |
| Days to Complete: | 26.0 | AFE Cost/Days: | $6,713,761 |
| Daily Cost: | $167,205 |  |  |
| Total Cost: | $4,461,492 | Planned MD/TVD: |  |
| Casing Size: |  | Actual MD/TVD: |  |
| Mud Weight: |  | Tubing Size: |  |

| Objective: | HLA_A24 |
| --- | --- |
| Management Summary: | PTSM & hazard hunts. Continue installing spoolwork & hoses. Continue to r/up rig floor - install drillers console, weight indicator, air & hydraulic services. Assist electrician & mechanic. Arrange decks & prepare backloading. Work boats & backload as required. Reinstate pipedeck panels & windwalls after mud pump installation. Dress mud pumps & pump room. Install vee-door & catwalk. Install sub-base accessways. Install crown section in A-frame ready for scoping. WKF crew working final washdown of platform. CBA crew serviced Lady Kari-Ann & continued cleaning & servicing equipment. |
| Current: | Continue rig up on rig floor & in pump room. |
| Planned: | Continue general rig up operations. |