DRILLING / WELLWORK REPORT 24HRS TO 0500 HRS December 19, 2006

| RIG 453 | 214 | 363 |
| --- | --- | --- |
| CAMERON | 1683 | 1683 |
| HALLIBURTON | 3470 | 3470 |
| SCHLUMBERGER | 2412 | 2412 |
| ISDL | 214 | 647 |
| ISS | 202 | 2357 |

Well: HLA_A24

Rig/Contractor: 	Rig 453	Report Date: December 19, 2006

Supervisor:	Bennett, James M

Steel, George A

| AFE Number: AFE Number: | L0501G204 | Ave Angle: |  |
| --- | --- | --- | --- |
| Days to Complete: | 3.67 | AFE Cost/Days: | $1,500,000 |
| Daily Cost: | $79,251 |  |  |
| Total Cost: | $1,353,510 | Planned MD/TVD: | 185.00/ |
| Casing Size: |  | Actual MD/TVD: |  |
| Mud Weight: |  | Tubing Size: |  |

| Objective: | HLA_A24 |
| --- | --- |
| Management Summary: | PTSM's. Continue to P/up 4" drill pipe. Rack back, drift and strap every joint. Reinstate grating. Prepare to skid for P&A well A2A. |
| Current: | Prepare to skid to A2. |
| Planned: | Prepare to skid to A2. |

DRILLING / WELLWORK REPORT 24HRS TO 0500 HRS December 19, 2006

| RIG 453 | 214 | 363 |
| --- | --- | --- |
| CAMERON | 1683 | 1683 |
| HALLIBURTON | 3470 | 3470 |
| SCHLUMBERGER | 2412 | 2412 |
| ISDL | 214 | 647 |
| ISS | 202 | 2357 |

Well: HLA_A24

Rig/Contractor: 	Rig 453	Report Date: December 19, 2006

Supervisor:	Bennett, James M

Steel, George A

| AFE Number: AFE Number: | 40000466 | Ave Angle: |  |
| --- | --- | --- | --- |
| Days to Complete: | 0.33 | AFE Cost/Days: | $1,967,822 |
| Daily Cost: | $79,251 |  |  |
| Total Cost: | $79,251 | Planned MD/TVD: |  |
| Casing Size: |  | Actual MD/TVD: |  |
| Mud Weight: |  | Tubing Size: |  |

| Objective: | HLA_A2A |
| --- | --- |
| Management Summary: | PTSM. Conduct rig service. Prepare to skid rig west to well A2A. Remove landings and walkways. Remove scaffolding. Store excess equipment. Re-arrange deck for boat. |
| Current: | Prepare to skid rig to Well A2A. |
| Planned: | Skid rig to well A2A. |