DRILLING / WELLWORK REPORT 24HRS TO 0500 HRS November 22, 2006

| RIG 453 | 187 | 363 |
| --- | --- | --- |
| CAMERON | 1662 | 1662 |
| HALLIBURTON | 3449 | 3449 |
| SCHLUMBERGER | 2391 | 2391 |
| ISDL | 187 | 647 |
| ISS | 175 | 2357 |

Well: HLA_A24

Rig/Contractor: 	Rig 453	Report Date: November 22, 2006

Supervisor:	Steel, George A

Stead, Cory

| AFE Number: | LO501G206 | Ave Angle: |  |
| --- | --- | --- | --- |
| Days to Complete: | 21.0 | AFE Cost/Days: | $6,713,761 |
| Daily Cost: | $167,205 |  |  |
| Total Cost: | $3,458,262 | Planned MD/TVD: |  |
| Casing Size: |  | Actual MD/TVD: |  |
| Mud Weight: |  | Tubing Size: |  |

| Objective: | HLA_A24 |
| --- | --- |
| Management Summary: | PTSM & hazard hunts. Continue installing hoses, accessways, landings & handrails. Install air receiver, shaker dump line & prep decks for boat. Service Lady Kari Ann, spot Anadrill shack, install BOP lift frame & rig floor sections. Install shakers & shute. |
| Current: | Installing shakers on active tank. |
| Planned: | Install rig floor timbers & general rig up of equipment |