DRILLING / WELLWORK REPORT 24HRS TO 0500 HRS November 07, 2006

| RIG 453 | 172 | 363 |
| --- | --- | --- |
| CAMERON | 1647 | 1647 |
| HALLIBURTON | 3434 | 3434 |
| SCHLUMBERGER | 2376 | 2376 |
| ISDL | 172 | 647 |
| ISS | 161 | 2357 |

Well: HLA_A24

Rig/Contractor: 	Rig 453	Report Date: November 07, 2006

Supervisor:	Bareswill, J.R. (Dicky)

Campbell, Glenn R.

Davis, Brian

| AFE Number: | LO501G206 | Ave Angle: |  |
| --- | --- | --- | --- |
| Days to Complete: | 6 | AFE Cost/Days: | $6,713,761 |
| Daily Cost: | $163,066 |  |  |
| Total Cost: | $991,577 | Planned MD/TVD: |  |
| Casing Size: |  | Actual MD/TVD: |  |
| Mud Weight: |  | Tubing Size: |  |

| Objective: | HLA_A24 |
| --- | --- |
| Management Summary: | Conduct start of shift hazard hunts. Rig down & remove all rig floor wing baskets, drawworks & rotary table. Disconnect & remove electrical cables. Rig down bulk plant sea deck vent line system. Continue to rig down mud system spoolwork. Prepare backloading. Service work boat. Prepare & remove drill floor sections. L/out choke & kill lines. L/out shale shakers. Prepare to remove generator exhausts. |
| Current: | Strip & prepare drill floor sections for backload. |
| Planned: | Prepare backloading for BBMT. |

DRILLING / WELLWORK REPORT 24HRS TO 0500 HRS November 08, 2006

| RIG 453 | 173 | 363 |
| --- | --- | --- |
| CAMERON | 1648 | 1648 |
| HALLIBURTON | 3435 | 3435 |
| SCHLUMBERGER | 2377 | 2377 |
| ISDL | 173 | 647 |
| ISS | 162 | 2357 |

Well: HLA_A24

Rig/Contractor: 	Rig 453	Report Date: November 08, 2006

Supervisor:	Bareswill, J.R. (Dicky)

Campbell, Glenn R.

Davis, Brian

| AFE Number: | LO501G206 | Ave Angle: |  |
| --- | --- | --- | --- |
| Days to Complete: | 7 | AFE Cost/Days: | $6,713,761 |
| Daily Cost: | $163,066 |  |  |
| Total Cost: | $1,154,643 | Planned MD/TVD: |  |
| Casing Size: |  | Actual MD/TVD: |  |
| Mud Weight: |  | Tubing Size: |  |

| Objective: | HLA_A24 |
| --- | --- |
| Management Summary: | Conduct start of shift hazard hunts. Rig down generator exhausts & air intakes. Clear & remove sheepyard. Continue to disconnect & pull back electrical cables. Continue to rig down mud system. Prepare & backload rig equipment to BBMT. Arrange & clear decks as required. Strip rig floor strongbacks ready for removal. |
| Current: | Prepare to l/out SCR, VFD & F&G houses. |
| Planned: | Remove SCR, VFD & F&G houses. |