DRILLING / WELLWORK REPORT 24HRS TO 0500 HRS August 18, 2006

SAFETY

DAYS SINCE LAST TRI:	PREVIOUS BEST TRI PERIOD

| RIG 453 | 292 | 363 |
| --- | --- | --- |
| CAMERON | 5545 | 5544 |
| HALLIBURTON | 3367 | 3366 |
| SCHLUMBERGER | 2147 | 24 |
| ISDL | 292 | 647 |
| ISS | 80 | 2367 |

Well: WKF_W21A

Rig/Contractor: 	Rig 453	Report Date: August 18, 2006

Supervisor:	Basset, Anthony A

Davis, Brian

| AFE Number: | L0501G658 | Ave Angle: |  |
| --- | --- | --- | --- |
| Days to Complete: | 3.0 | AFE Cost/Days: | $5,120,000 |
| Daily Cost: | $211,549 |  |  |
| Total Cost: | $759,357 | Planned MD/TVD: | 2564.00/2403.00 |
| Casing Size: |  | Actual MD/TVD: | 1448.00/1330.00 |
| Mud Weight: |  | Tubing Size: |  |

| Objective: | WKF_W21A |
| --- | --- |
| Management Summary: | Drill & Survey 8½" Hole to 1444m. Held Pit Drills. Serviced Rig & recorded SCR's. Drill & Survey 8½" Hole to 1448m |
| Current: | Drilling 8½" Hole @ 1448m. |
| Planned: | Drill & Survey 8½" Production Hole. |