DRILLING / WELLWORK REPORT 24HRS TO 0500 HRS August 21, 2006

SAFETY

DAYS SINCE LAST TRI:	PREVIOUS BEST TRI PERIOD

| RIG 453 | 293 | 363 |
| --- | --- | --- |
| CAMERON | 5546 | 5545 |
| HALLIBURTON | 3368 | 3367 |
| SCHLUMBERGER | 2148 | 24 |
| ISDL | 293 | 647 |
| ISS | 81 | 2367 |

Well: WKF_W21A

Rig/Contractor: 	Rig 453	Report Date: August 19, 2006

Supervisor:	Basset, Anthony A

Davis, Brian

| AFE Number: | L0501G658 | Ave Angle: |  |
| --- | --- | --- | --- |
| Days to Complete: | 4.0 | AFE Cost/Days: | $5,120,000 |
| Daily Cost: | $211,837 |  |  |
| Total Cost: | $971,194 | Planned MD/TVD: | 2564.00/2403.00 |
| Casing Size: |  | Actual MD/TVD: | 1905.00/1767.00 |
| Mud Weight: |  | Tubing Size: |  |

| Objective: | WKF_W21A |
| --- | --- |
| Management Summary: | Drill 8½" hole to 1876m. Service Rig. Recorded SCR's. Held Pit Drills. Serviced work boat. Drilled 8½" hole to 1905m. |
| Current: | Drilling 8½" Hole @ 1905m |
| Planned: | Drill & Survey 8½" Production Hole to TD ~2564m. |

SAFETY

DAYS SINCE LAST TRI:	PREVIOUS BEST TRI PERIOD

| RIG 453 | 294 | 363 |
| --- | --- | --- |
| CAMERON | 5547 | 5546 |
| HALLIBURTON | 3369 | 3368 |
| SCHLUMBERGER | 2149 | 24 |
| ISDL | 294 | 647 |
| ISS | 82 | 2367 |

Well: WKF_W21A

Rig/Contractor: 	Rig 453	Report Date: August 20, 2006

Supervisor:	Basset, Anthony A

Davis, Brian

| AFE Number: | L0501G658 | Ave Angle: |  |
| --- | --- | --- | --- |
| Days to Complete: | 5.0 | AFE Cost/Days: | $5,120,000 |
| Daily Cost: | $209,246 |  |  |
| Total Cost: | $1,180,440 | Planned MD/TVD: | 2564.00/2403.00 |
| Casing Size: |  | Actual MD/TVD: | 2279.00/2126.76 |
| Mud Weight: |  | Tubing Size: |  |

| Objective: | WKF_W21A |
| --- | --- |
| Management Summary: | Drill to 1962m. Rig Service/Inspect pump #2. Drill to 2019m. Circulate hole clean. Wash to bottom. Drill to 2279m. Record SCR's. Held Pit Drills. |
| Current: | Drilling 8½" hole from 2279m. |
| Planned: | Drill & Survey 8½" Hole to TD ~2564m |

SAFETY

DAYS SINCE LAST TRI:	PREVIOUS BEST TRI PERIOD

| RIG 453 | 295 | 363 |
| --- | --- | --- |
| CAMERON | 5548 | 5547 |
| HALLIBURTON | 3370 | 3369 |
| SCHLUMBERGER | 2150 | 24 |
| ISDL | 295 | 647 |
| ISS | 83 | 2367 |

Well: WKF_W21A

Rig/Contractor: 	Rig 453	Report Date: August 21, 2006

Supervisor:	Basset, Anthony A

Davis, Brian

| AFE Number: | L0501G658 | Ave Angle: |  |
| --- | --- | --- | --- |
| Days to Complete: | 5.0 | AFE Cost/Days: | $5,120,000 |
| Daily Cost: | $209,460 |  |  |
| Total Cost: | $1,389,900 | Planned MD/TVD: | 2564.00/2403.00 |
| Casing Size: |  | Actual MD/TVD: | 2275.00/2412.60 |
| Mud Weight: |  | Tubing Size: |  |

| Objective: | WKF_W21A |
| --- | --- |
| Management Summary: | Drill to 2502m. POH, locate & layout washed DP @ 2104m. RIH. Drill to TD 2575m. Pump sweep & circ hole clean. POH. Serviced Rig. Recorded SCR's. Held Pit Drills. |
| Current: | POH/Wiper Trip to Shoe. 1698m @ 05:00 Hrs. |
| Planned: | Wiper Trip. Slip & Cut. RIH. Circ Hole Clean. POH & Log Production Hole |