DRILLING / WELLWORK REPORT 24HRS TO 0500 HRS August 23, 2006

SAFETY

DAYS SINCE LAST TRI:	PREVIOUS BEST TRI PERIOD

| RIG 453 | 297 | 363 |
| --- | --- | --- |
| CAMERON | 5550 | 5587 |
| HALLIBURTON | 3372 | 3371 |
| SCHLUMBERGER | 2152 | 24 |
| ISDL | 297 | 647 |
| ISS | 85 | 2367 |

Well: WKF_W21A

Rig/Contractor: 	Rig 453	Report Date: August 23, 2006

Supervisor:	Booker, John

Davis, Brian

| AFE Number: | L0501G658 | Ave Angle: |  |
| --- | --- | --- | --- |
| Days to Complete: | 8.0 | AFE Cost/Days: | $5,120,000 |
| Daily Cost: | $228,530 |  |  |
| Total Cost: | $1,809,163 | Planned MD/TVD: | 2564.00/2403.00 |
| Casing Size: |  | Actual MD/TVD: | 2575.00/2412.60 |
| Mud Weight: |  | Tubing Size: |  |

| Objective: | WKF_W21A |
| --- | --- |
| Management Summary: | POH & Log 8½" Hole. Flow Check @ shoe. POH. Recover logging tools & L/dn BHA. BCFT. Held Trip Drills. L/dn 8½" Steerable BHA. M/up 8½" rotary BHA & RIH. L/dn 54 jts 4" DP. RIH, stage in the hole. |
| Current: | RIH with cleanout BHA. |
| Planned: | Wiper Trip Prior to running 7" Production Casing. |