DRILLING / WELLWORK REPORT 24HRS TO 0500 HRS FEBRUARY 28, 2007

SAFETY:

DAYS SINCE LAST TRI:	PREVIOUS BEST TRI PERIOD

| ISDL RIG 453 | 285 | 363 |
| --- | --- | --- |
| ISDL RIG 175 | 207 | 207 |
| CAMERON | 1760 | 1760 |
| HALLIBURTON | 3564 | 3564 |
| SCHLUMBERGER | 2469 | 2469 |
| ISS | 277 | 2357 |

Well: FTA _A12a

Rig/Contractor: 	Rig 175	Report Date: February 28, 2007

Supervisor:	Davis, Brian

Moss, Ross

| AFE Number: AFE Number: | L0501H000 | Ave Angle: |  |
| --- | --- | --- | --- |
| Days on AFE | 47.71 | AFE Cost/Days: | $10,210,000 |
| Daily Cost: | $181,983 |  |  |
| Total Cost: | $8,229,169 | Planned MD/TVD: |  |
| Casing Size: |  | Actual MD/TVD: |  |
| Mud Weight: |  | Tubing Size: |  |

| Objective: | FTA_A12a |
| --- | --- |
| Management Summary: | Dress BOP stack with blind rams & 4" rams. Dress pit room for taking mud from vessel. Continue with DNV checklist.Continue rig up operations. Prepare decks for arrival of work boat. Investigete Drilling Office Fire & Gas panel fault. Rig up 90% Complete. |
| Current: | General rig up operations |
| Planned: | Continue w/rig up operations |

DRILLING / WELLWORK REPORT 24HRS TO 0500 HRS FEBRUARY 28, 2007

SAFETY:

DAYS SINCE LAST TRI:	PREVIOUS BEST TRI PERIOD

| ISDL RIG 453 | 285 | 363 |
| --- | --- | --- |
| ISDL RIG 175 | 207 | 207 |
| CAMERON | 1760 | 1760 |
| HALLIBURTON | 3564 | 3564 |
| SCHLUMBERGER | 2469 | 2469 |
| ISS | 277 | 2357 |

Well: HLA_A16

Rig/Contractor: 	Rig 453	Report Date: February 28, 2007

Supervisor:	Smith, Gary G

Stead, Cory

| AFE Number: AFE Number: | L0501H210 | Ave Angle: |  |
| --- | --- | --- | --- |
| Days on AFE | 0.77 | AFE Cost/Days: | $6,614,569 |
| Daily Cost: | $25,352 |  |  |
| Total Cost: | $172,721 | Planned MD/TVD: | 2,535.30 / 3,012.05 |
| Casing Size: |  | Actual MD/TVD: |  |
| Mud Weight: |  | Tubing Size: |  |

| Objective: | HLA_A16 |
| --- | --- |
| Management Summary: | Well handed over to Production for A16 surface casing repair. For operations summary from 0500 Hrs, February 27 to 0200 Hrs February 28, see P&A report #6. |
| Current: | Well handed over to Prod. for A16 casing repair. |
| Planned: | Construction commence surface casing repair. |