DRILLING / WELLWORK REPORT 24HRS TO 0500 HRS FEBRUARY 9, 2007

SAFETY:

DAYS SINCE LAST TRI:	PREVIOUS BEST TRI PERIOD

| ISDL RIG 453 | 266 | 363 |
| --- | --- | --- |
| ISDL RIG 175 | 188 | 188 |
| CAMERON | 1741 | 1741 |
| HALLIBURTON | 3545 | 3545 |
| SCHLUMBERGER | 2450 | 2450 |
| ISS | 258 | 2357 |

Well: HLA_A24

Rig/Contractor: 	Rig 453	Report Date: February 9, 2007

Supervisor:	Bareswill, JR (Dicky)

Campbell, Glenn R

| AFE Number: AFE Number: | L0501G208 | Ave Angle: |  |
| --- | --- | --- | --- |
| Days on AFE | 16.5 | AFE Cost/Days: | $6,507,763 |
| Daily Cost: | $244,342 |  |  |
| Total Cost: | $3,654,473 | Planned MD/TVD: | 2,984.99/2,616.57 |
| Casing Size: |  | Actual MD/TVD: | 2,692.00/ |
| Mud Weight: |  | Tubing Size: |  |

| Objective: | HLA_A24 |
| --- | --- |
| Management Summary: | PTSM's. Held pit drills. Drill, steer & survey 8-1/2" production hole from 2301m to 2692m. Rig service. |
| Current: | Rig service. |
| Planned: | Continue to drill, steer & survey 8-1/2" production hole. |

DRILLING / WELLWORK REPORT 24HRS TO 0500 HRS FEBRUARY 9, 2007

SAFETY:

DAYS SINCE LAST TRI:	PREVIOUS BEST TRI PERIOD

| ISDL RIG 453 | 266 | 363 |
| --- | --- | --- |
| ISDL RIG 175 | 188 | 188 |
| CAMERON | 1741 | 1741 |
| HALLIBURTON | 3545 | 3545 |
| SCHLUMBERGER | 2450 | 2450 |
| ISS | 258 | 2357 |

Well: FTA _A12a

Rig/Contractor: 	Rig 175	Report Date: February 9, 2007

Supervisor:	Steel, George

Bennett, James

| AFE Number: AFE Number: | L0501H000 | Ave Angle: |  |
| --- | --- | --- | --- |
| Days on AFE | 28.71 | AFE Cost/Days: | $10,210,000 |
| Daily Cost: | $181,083 |  |  |
| Total Cost: | $4,796,757 | Planned MD/TVD: |  |
| Casing Size: |  | Actual MD/TVD: |  |
| Mud Weight: |  | Tubing Size: |  |

| Objective: | FTA_A12a |
| --- | --- |
| Management Summary: | PTMS's. Continue w/ mud tank spooling. Prep for boat. Clear decks. Install drag chain basket. Conduct hazard hunt. Service Far Scandia: Remove rig equipment. Install 2nd mud process module. Install shakers. Service pipe suitcase. Insert drill floor setback. Install rotary table. Continue w/ lift & roll. Rig up air compressor. Install centrifuge. Install 3x mud process walkways and stairs. Unload baskets and containers. Install accumulator wing basket. Spot auger. Scaffold hand rails to north of pipe deck. Secure outer rig floor tie downs. 52% rig up completed |
| Current: | General rig up operations. |
| Planned: | Continue rig up operations |