DRILLING / WELLWORK REPORT 24HRS TO 0500 HRS September 05, 2006

SAFETY

DAYS SINCE LAST TRI:	PREVIOUS BEST TRI PERIOD

| RIG 453 | 110 | 363 |
| --- | --- | --- |
| CAMERON | 1585 | 1585 |
| HALLIBURTON | 3373 | 3373 |
| SCHLUMBERGER | 2323 | 2323 |
| ISDL | 110 | 647 |
| ISS | 99 | 2328 |

Well: WKF_W6

Rig/Contractor: 	Rig 453	Report Date: September 05, 2006

Supervisor:	Campbell, Glenn R

Steel, George A

| AFE Number: | 40000459 | Ave Angle: |  |
| --- | --- | --- | --- |
| Days to Complete: | 6.3 | AFE Cost/Days: | $1,576,600 |
| Daily Cost: | $195,037 |  |  |
| Total Cost: | $1,224,432 | Planned MD/TVD: |  |
| Casing Size: |  | Actual MD/TVD: | 639.00 |
| Mud Weight: |  | Tubing Size: |  |

| Objective: | WKF_W6, |
| --- | --- |
| Management Summary: | Circ well. POOH csg to surface. Jet wellhead/BOP. Shell test riser. Set w/bushing & RIH w/ cmt string. Unable to get in 7-5/8" csg stub @ 773.5m. Pump 16.5ppg kickoff plug. POH to 638m & reverse clean. C/out 5" HWDP.WOC.Trip drills |
| Current: | WOC. Picking up new 5" HWDP. |
| Planned: | WOC. Tag TOC & test plug. MPI testing program of rig floor equipment. |