DRILLING / WELLWORK REPORT 24HRS TO 0500 HRS September 08, 2006

SAFETY

DAYS SINCE LAST TRI:	PREVIOUS BEST TRI PERIOD

| RIG 453 | 113 | 363 |
| --- | --- | --- |
| CAMERON | 1588 | 1588 |
| HALLIBURTON | 3376 | 3376 |
| SCHLUMBERGER | 2326 | 2326 |
| ISDL | 113 | 647 |
| ISS | 102 | 2328 |

Well: WKF_W6A

Rig/Contractor: 	Rig 453	Report Date: September 08, 2006

Supervisor:	Campbell, Glenn R

Davis, Brian

| AFE Number: | L0501G659 | Ave Angle: |  |
| --- | --- | --- | --- |
| Days to Complete: | 1.7 | AFE Cost/Days: | $6,291,200 |
| Daily Cost: | $253,941 |  |  |
| Total Cost: | $461.164 | Planned MD/TVD: | 3477.00/2368.00 |
| Casing Size: |  | Actual MD/TVD: | 1085.00/922.00 |
| Mud Weight: |  | Tubing Size: |  |

| Objective: | WKF_W6A |
| --- | --- |
| Management Summary: | Kickoff cement plug to 713m. Circ & condition mud. Perform PIT to 12.6 ppg EMW. Drill & survey 8½" hole to 816m. Circ & change shaker screens. Drill 8½" hole to 1085m. Rectify Anadrill software failure. Held pit drills. Serviced rig. |
| Current: | Drilling 8½" Hole @ 1085m. |
| Planned: | Drill & Survey 8½" Production Hole. |