DRILLING / WELLWORK REPORT 24HRS TO 0500 HRS September 19, 2006

SAFETY

DAYS SINCE LAST TRI:	PREVIOUS BEST TRI PERIOD

| RIG 453 | 124 | 363 |
| --- | --- | --- |
| CAMERON | 1599 | 1599 |
| HALLIBURTON | 3387 | 3387 |
| SCHLUMBERGER | 2337 | 2337 |
| ISDL | 124 | 647 |
| ISS | 113 | 2328 |

Well: WKF_W6A

Rig/Contractor: 	Rig 453	Report Date: September 19, 2006

Supervisor:	Bennett, James

Davis, Brian

| AFE Number: | L0501G659 | Ave Angle: |  |
| --- | --- | --- | --- |
| Days to Complete: | 12.7 | AFE Cost/Days: | $6,291,200 |
| Daily Cost: | $ 181,472 |  |  |
| Total Cost: | $ 2,725,430 | Planned MD/TVD: | 3477.00/2368.00 |
| Casing Size: |  | Actual MD/TVD: | 3477.00/2371.00 |
| Mud Weight: |  | Tubing Size: |  |

| Objective: | WKF_W6A |
| --- | --- |
| Management Summary: | CBU @ 842m. Attempt to POH, 25k overpull. Backream from 842m to 730m. POH from 730m to 675m. Circ clean. RIH to 1400m. Circ clean and POH to 645m. Circ clean.POH to surface. M/up Logging tool, RIH to 2111m. Trip drill. |
| Current: | RIH with Reeves logging tool @ 2111m. |
| Planned: | RIH reeves logging tools to 3477m. POH and log. Prepare for wiper |