DRILLING / WELLWORK REPORT 24HRS TO 0500 HRS September 15, 2006

SAFETY

DAYS SINCE LAST TRI:	PREVIOUS BEST TRI PERIOD

| RIG 453 | 120 | 363 |
| --- | --- | --- |
| CAMERON | 1592 | 1592 |
| HALLIBURTON | 3380 | 3380 |
| SCHLUMBERGER | 2330 | 2330 |
| ISDL | 120 | 647 |
| ISS | 109 | 2328 |

Well: WKF_W6A

Rig/Contractor: 	Rig 453	Report Date: September 15, 2006

Supervisor:	Bareswill, J R. (Dicky)

Davis, Brian

| AFE Number: | L0501G659 | Ave Angle: |  |
| --- | --- | --- | --- |
| Days to Complete: | 8.7 | AFE Cost/Days: | $6,291,200 |
| Daily Cost: | $ 210,287 |  |  |
| Total Cost: | $ 1,859,392 | Planned MD/TVD: | 3477.00/2368.00 |
| Casing Size: |  | Actual MD/TVD: | 2889.00/2015.00 |
| Mud Weight: |  | Tubing Size: |  |

| Objective: | WKF_W6A |
| --- | --- |
| Management Summary: | Wash and ream in the hole from 2357m to TD 2769m. Circulate the hole clean. Conduct Pit Drills/Take SCR's. Drill 8½" hole to 2889m. |
| Current: | Drilling 8.5" hole at 2889m. |
| Planned: | Drill & Survey 8½" Production Hole. |