DRILLING / WELLWORK REPORT 24HRS TO 0500 HRS September 27, 2006

SAFETY

DAYS SINCE LAST TRI:	PREVIOUS BEST TRI PERIOD

| RIG 453 | 132 | 363 |
| --- | --- | --- |
| CAMERON | 1607 | 1607 |
| HALLIBURTON | 3395 | 3395 |
| SCHLUMBERGER | 2336 | 2336 |
| ISDL | 132 | 647 |
| ISS | 121 | 2337 |

Well: WKF_W6A

Rig/Contractor: 	Rig 453	Report Date: September 27, 2006

Supervisor:	Bennett, James M.

Steel, George A.

| AFE Number: | L0501G659 | Ave Angle: |  |
| --- | --- | --- | --- |
| Days to Complete: | 20.7 | AFE Cost/Days: | $6,291,200 |
| Daily Cost: | $ 596,699 |  |  |
| Total Cost: | $ 4,607,213 | Planned MD/TVD: | 3477.00/ |
| Casing Size: |  | Actual MD/TVD: | 3477.00/2371.00 |
| Mud Weight: |  | Tubing Size: |  |

| Objective: | WKF_W6A |
| --- | --- |
| Management Summary: | RIH w/ 7” casing from 2105m to 3469m. Install cement head and conduct line test 300/3000 psi for 5 minutes. Pump 30bbl of tuned spacer. Monitor well whilst clean and mix cement water. Mix and pump 445bbl of 12.5ppg lead slurry and 58bbl of 15.8ppg tail slurry as per program. Pump and displace cement 2/ 9.9ppg mud. Bump plug with final pump pressure of 1000psi and test with 1800psi for 2 minutes. Bleed back 2.75bbl. WOC. Trip drill. |
| Current: | Wait on cement. |
| Planned: | WOC. Cut/dress casing. Test BOP”s. Test Casing. |