DRILLING / WELLWORK REPORT 24HRS TO 0500 HRS September 28, 2006

SAFETY

DAYS SINCE LAST TRI:	PREVIOUS BEST TRI PERIOD

| RIG 453 | 133 | 363 |
| --- | --- | --- |
| CAMERON | 1608 | 1608 |
| HALLIBURTON | 3396 | 3396 |
| SCHLUMBERGER | 2337 | 2337 |
| ISDL | 133 | 647 |
| ISS | 122 | 2338 |

Well: WKF_W6A

Rig/Contractor: 	Rig 453	Report Date: September 28, 2006

Supervisor:	Bennett, James M.

Steel, George A.

| AFE Number: | L0501G659 | Ave Angle: |  |
| --- | --- | --- | --- |
| Days to Complete: | 21.7 | AFE Cost/Days: | $6,291,200 |
| Daily Cost: | $ 179,092 |  |  |
| Total Cost: | $ 4,786,305 | Planned MD/TVD: | 3477.00/ |
| Casing Size: |  | Actual MD/TVD: | 3477.00/2371.00 |
| Mud Weight: |  | Tubing Size: |  |

| Objective: | WKF_W6A |
| --- | --- |
| Management Summary: | WOC. Remove flowlines. Lift and secure BOP/riser. Cut casing and L/out same. Nipple down bell nipple, riser and BOP’s. Dress casing and redress BOP’s/riser. Nipple up tubing spool and engage seals, pressure test p seals. OK. Nipple up riser, BOP’s bell nipple and flowlines. Full stack BOP’s test. |
| Current: | Pressure test BOP’s. |
| Planned: | Pressure test casing. Prepare for scraper BHA run. |