WEEKLY REPORT

Week Ending		4 October 2009

_______________________________________________________________________________

Well			GV Pastoria 1

Location		As being drilled

282591 m E	5876739 m N	Zone 55	(GDA 94)

Drilling Contractor 	Titeline Pty Ltd, Ballarat (Rig No.13)

Well Depth		244.1 metres

Well Details		0 – 2.1 m		Open Hole 	170mm

2.1 – 98.8 m		PQ Core

98.8 – 244.1 m	HQ Core

Casing			0 – 2.1 m 	PVC	150mm

0 – 98.8 m	HW

Other	No issues

________________________________________________________________________________

Safety	Drill offsider, whilst emptying core tube, stepped over it and tripped on it. Hit his head on the core tray stand. Minor cut, first aid provided (‘medical glue’ on cut), and he returned to work on same shift.

Environment	The site refurbishment of GV Cameron 1/2 has been completed.

The site refurbishment of GV Leishman 2 will be completed early this week, after being delayed due to ongoing poor weather conditions. The site and approaches to the site have been too wet and boggy.

Landholder Issues

No issues to report

Other		GV Pastoria 1 commenced drilling on 22 September 2009.

GV Baynton 1 will follow the completion of GV Pastoria 1.

Kate Parnell

Geogen Victoria