Report for : Dan Daniels / Mark Calicutt  / Andy Choy

Compiled by : Gareth Munro / Dan Dennis

| WELL | WKF W12A |
| --- | --- |
| DATE | 25-11-2009 |
| REPORT # | 8 |
| MIDNIGHT ACTIVITY | Run in hole 7” production casing |  | ROP DATA (LAST 24 hours) | m/hr | DEPTH (m) |
| MIDNIGHT DEPTH | 2440.00 mMDRT |  | MINIMUM | - | - |
| TVD | 2422.17 mTVDRT |  | MAXIMUM | - | - |
| PROGRESS LAST 24 hrs | 0.0 m |  | AVERAGE | - | - |

| PRELIMINARY FIELD PICKS | ACTUAL TOP (mMDRT) | ACTUAL TOP (mTVDRT) | ACTUAL TOP (mTVDSS) RT to MSL | HIGH/ LOW (mTVD) | PROGNOSED TOP (mMDRT) | PROGNOSED TOP (mTVDRT) |
| --- | --- | --- | --- | --- | --- | --- |
| Base of High Velocity Channel | 1488.0 | 1474.0 | -1432.3 | 2.3L | 1483.5 | 1471.7 |
| Mid Miocene Marker | 1885.0 | 1867.4 | -1825.7 |  |  |  |
| Top of Lakes Entrance Formation | 1989.5 | 1971.9 | -1930.2 | 99.2L | 1888.7 | 1872.7 |
| Top of Latrobe Group | 2284.0 | 2266.2 | -2224.5 | 4.5L | 2278.0 | 2261.7 |
| Top Coarse Clastics (SBP2) | 2303.3 | 2285.4 | -2243.7 | -0.3H | 2302.0 | 2285.7 |
| Top Up. M diversus | 2303.3 | 2285.4 | -2243.7 | -0.3H | 2302.0 | 2285.7 |
| Top M1.2 (PSB3) | 2312.5 | 2294.7 | -2253.0 | 3.0L | 2308.0 | 2291.7 |
| Top M1.3 (PSB7) | 2319.7 | 2301.9 | -2260.2 | 0.2L | 2318.0 | 2301.7 |
| Top M1.4 (SB13) | 2352.8 | 2335.0 | -2293.3 | 3.3L | 2348.0 | 2331.7 |
| Top M1.5 | 2369.2 | 2351.4 | -2309.7 | -0.3H | 2368.0 | 2351.7 |
| KF OOWC | 2365.6 | 2347.8 | -2306.1 |  |  |  |
| WKF OOWC | 2373.6 | 2355.7 | -2314.0 | 0.0 | 2372.0 | 2355.7 |
| Top M1.7 | 2380.7 | 2362.9 | -2321.2 |  |  |  |
| Total Depth | 2440.00 | 2422.17 | -2380.44 | 6.47L | 2432.98 | 2415.70 |

| Current Formation | Latrobe Group |
| --- | --- |

| GAS DATA | DEPTH (m) | TOTAL GAS (U) | C1 % | C2 % | C3 % | C4 % | C5 % | H2S ppm |
| --- | --- | --- | --- | --- | --- | --- | --- | --- |
| MAX (Reserval) | - | - | - | - | - | - | - | - |
| MAX (GFF) | - | - | - | - | - | - | - | - |
| BG (Reserval) | - | - | - | - | - | - | - | - |
| BG (GFF) | - | - | - | - | - | - | - | - |
| TRIP GAS (Reserval) | - | - | - | - | - | - | - | - |
| TRIP GAS (GFF) | - | - | - | - | - | - | - | - |
| CONNECTION GAS | - | - | - | - | - | - | - | - |

| BIT DATA | PRESENT BIT | PREVIOUS BIT |
| --- | --- | --- |
| BIT No. |  | 1 |
| SIZE (in) |  | 9-7/8 |
| MANUFACTURER/TYPE |  | Reed Hycalog RSR516M-B6 |
| JETS (/32 inch) |  | 7 x 18 |
| DEPTH IN (m) |  | 637.0 |
| DEPTH OUT (m) |  | 2440.0 |
| METRES ON RUN (m) |  | 1803.0 |
| HRS ON BTM 24hrs/total |  | 0.0 / 32.0 |
| BIT CONDITION |  | 1-1-WT-A-X-IN-CT-TD |
| RPM RANGE 24hrs |  | - |
| Pump Hrs 24 hrs / total |  | 1.3 / 67.6 |
| Krevs 24 hrs / total |  | 0.0 / 248.0 |

| 24 HOUR SUMMARY | Carefully pull BHA inside 10-3/4” shoe then circulate until shakers are clean. Slug pipe then pull out of hole on elevators, flow checking at the 5.5” HWDP. Layout radioactive sources. Pull out of hole and lay out 9-7/8” bit. Make up combo tool to run in hole and retrieve wear bushing. Make up jetting assembly and jet wellhead profile riser and BOP stack. Grease top drive and crown. Rig up Weatherford and prepare rig floor for running casing. Make up casing hanger and landing joints, make up shoe track and test floats. Commence running in hole 7” casing filling every joint. Break circulation at the shoe, pumping 1-½ times the casing volume whilst monitoring for losses. Continue to run in hole 7” production casing filling every stand. |
| --- | --- |
| 26-11-2009 5 AM UPDATE | Continue to run in hole 7” production casing filling every stand to 2412.0 mMDRT. Pick up casing hanger and running tool. 2440.0 mMDRT (2422.17 mTVDRT) |